Stakeholders Identification Table

Electrical Shop Website — Three Primary Stakeholders

| Stakeholder | Role / Responsibility | Importance | Influence | Interests / Positive Impacts | Concerns |
| --- | --- | --- | --- | --- | --- |
| Shop Owner / Administrator | Shop Owner / System Administrator • Primary decision-maker and system owner • Manages product catalogue, pricing & inventory • Reviews sales reports and customer orders • Configures promotions and discount rules | HIGH • Provides all business requirements • Defines product categories and pricing strategy • Expert on shop operations and customer base | HIGH • Strategic decision-maker • Final approval on design, features & launch • Controls budget and scope | Interests / Positive Impacts • Increased sales reach beyond physical shop • Automated order management saves time • 24/7 storefront with no extra staff • Detailed analytics on popular products • Reduced manual invoicing workload | Concerns • Initial setup cost and time investment • Security of payment and customer data • Accurate stock sync to avoid overselling • Learning curve for managing the system |
| End Customer (Online Shopper) | End Customer / Online Shopper • Primary direct user of the website • Browses product catalogue and searches for electrical goods • Adds items to cart, checks out and makes payments • Tracks orders and manages account/returns | HIGH • Core reason the website exists • Provides usability feedback and purchasing behaviour data • Drives revenue and defines success metrics | MEDIUM • Influences product improvements through reviews and feedback • Operational-level impact via day-to-day usage • No direct decision authority on system features | Interests / Positive Impacts • Easy product search and filtering by type/brand/price • Accurate product descriptions and specifications • Secure, seamless checkout process • Order tracking and delivery notifications • Access to competitive pricing and promotions | Concerns • Trust and security of personal/payment data • Product availability accuracy (stock shown vs. actual) • Complexity of returning or exchanging items • Website performance on mobile devices |
| Delivery / Logistics Partner | Delivery / Logistics Partner • External partner; does not use the website directly • Receives fulfilment data (order manifests, labels) • Picks up and delivers orders to customers • Provides tracking updates fed back to the website | MEDIUM • Informs shipping integration requirements (API, labels) • Defines constraints on delivery zones, cut-off times | MEDIUM • Tactical role — influences shipping module design • No authority over overall product decisions • Can block launch if integration is not agreed | Interests / Positive Impacts • Clear, standardised order data reduces errors • Automated label generation speeds fulfilment • Increased order volume from the online channel • Reduced customer service calls via live tracking | Concerns • Unrealistic delivery promises shown to customers • Handling of fragile/heavy electrical goods • Returns logistics for faulty products • Data format incompatibility with their systems |
| IT Developer / Development Team | IT Developer / Development Team • Builds, tests and deploys the website • Implements features: product catalogue, cart, checkout, admin panel • Integrates third-party APIs (payment, delivery, inventory) • Maintains server infrastructure, security patches and uptime • Direct hands-on contact with the product throughout its lifecycle | HIGH • Primary source of technical constraints and feasibility • Translates business requirements into working software • Identifies risks around scalability, security and integrations | HIGH • Tactical and operational decision-maker on all technical choices • Can propose or block features based on technical viability • Influences timelines and release scope | Interests / Positive Impacts • Clear, well-defined requirements reduce rework • Opportunity to build a modern, scalable e-commerce platform • Clean API integrations with payment and logistics partners • Automated testing and CI/CD pipelines improve efficiency | Concerns • Scope creep and changing requirements mid-development • Security vulnerabilities in payment and user data handling • Maintaining uptime during peak traffic (e.g. promotions) • Third-party API reliability and version changes |
| Payment System Provider | Payment System Provider (e.g. Stripe / PayPal) • External provider; not a direct user of the website • Supplies the payment gateway integrated into checkout • Processes credit/debit card and digital wallet transactions • Provides fraud detection, refund handling and compliance tools • Offers developer APIs, SDKs and sandbox environments | HIGH • Defines technical and legal constraints for payment flows • Provides PCI-DSS compliance requirements • Determines supported payment methods and currencies | MEDIUM • Influences checkout UX and integration architecture • Can enforce compliance changes that require website updates • No authority over broader product features | Interests / Positive Impacts • Increased transaction volume from the shop's online sales • Correct API integration reduces failed payments and disputes • Promotes adoption of their platform to a new merchant • Smooth customer experience builds trust in their service | Concerns • Non-compliant integration creating security or fraud risks • High chargeback rates from disputed orders • Incorrect use of sandbox vs. live credentials in deployment • Reputational risk if checkout failures are linked to their service |